⚠ PORTFOLIO SAMPLE — For Illustrative Purposes Only This document is a sanitized sample created for portfolio purposes. All organization-specific names, internal system identifiers, and sensitive operational details have been replaced with generic equivalents. The original document was produced during employment and remains confidential.

Service Platform

Go-Live Deployment Checklist

Process: [New Service Workflow Name]     Agent Group: [Assigned Agent Group]     Go-Live Date: [Date]

This checklist provides a standardized framework for deploying new service workflows into a Freshservice-based service management platform. It covers all configuration, testing, training, and documentation requirements from requirements gathering through post-deployment monitoring.

PHASE 1 — UNIT BRIEFING

| Status | Task / Configuration Item | Notes / Details |
| --- | --- | --- |
| ✓ | Unit briefing conducted with process owners and team members | All stakeholders aligned on scope and go-live date |

PHASE 2 — REQUIREMENTS GATHERING

| Status | Task / Configuration Item | Notes / Details |
| --- | --- | --- |
| ✓ | Requirements gathering template provided to process owners |  |
| ✓ | Completed requirements file received from process owners |  |
| ✓ | Requirements reviewed and clarified with stakeholders |  |

PHASE 3 — CONFIGURATION SETUP IN TESTING ENVIRONMENT (UAT)

Configure all items below in the UAT environment before moving to production. Mark N/A for items not required for this deployment.

3.1 Service Items & Agent Setup

| Status | Task / Configuration Item | Notes / Details |
| --- | --- | --- |
| ✓ | Service items created and published in UAT |  |
| ✓ | New agent accounts created and configured | N/A if no new agents required |
| N/A | New agents added to platform team in MS Teams |  |
| ✓ | New agent groups created and configured |  |
| N/A | Group mailbox registered and activated |  |
| N/A | IT request submitted for email forwarding rules |  |
| N/A | Email forwarding rules confirmed active |  |

3.2 Workflow Automators & Custom Objects

| Status | Task / Configuration Item | Notes / Details |
| --- | --- | --- |
| N/A | New workflow automator created |  |
| ✓ | Existing workflow automator updated — Ticket routing to agent group & finance unit | Assigns tickets to correct group/unit based on ticket type and source |
| ✓ | Existing workflow automator updated — Service item category assignment | Sets category/subcategory for reporting and filtering |
| ✓ | Existing workflow automator updated — Business area code assignment | Copies BA code from service item to ticket field |
| N/A | New custom objects created |  |
| ✓ | Existing custom objects updated — Service item assignment mapping |  |
| ✓ | Existing custom objects updated — Finance unit assignment based on group |  |

3.3 Form Fields, Categories & SLA

| Status | Task / Configuration Item | Notes / Details |
| --- | --- | --- |
| ✓ | Categories updated under Form Fields |  |
| ✓ | Finance unit created/updated under Form Fields |  |
| ✓ | Services field updated in incident form |  |
| N/A | New SLA policy created and activated | Using default SLA policy |
| N/A | Knowledge base articles created |  |

PHASE 4 — UAT CONFIGURATION TESTING

All configuration items below must be tested and confirmed before requirements finalization.

| Status | Task / Configuration Item | Notes / Details |
| --- | --- | --- |
| ✓ | Admin testing — Requested item routing verified |  |
| ✓ | Admin testing — Agent group assignment verified |  |
| ✓ | Admin testing — Agent assignment verified |  |
| ✓ | Admin testing — Category assignment verified |  |
| ✓ | Admin testing — Finance unit assignment verified |  |
| ✓ | Admin testing — Business area code assignment verified |  |
| ✓ | Admin testing — Due date/SLA assignment verified |  |
| N/A | Admin testing — Email forwarding verified |  |
| ✓ | Agent testing — Configurations tested from agent perspective |  |

PHASE 5 — REQUIREMENTS FINALIZATION

| Status | Task / Configuration Item | Notes / Details |
| --- | --- | --- |
| ✓ | Feedback obtained from process owners |  |
| N/A | Configuration modifications made based on feedback | No changes required |
| ✓ | Quality team approval obtained |  |
| ✓ | Configurations finalized |  |
| ✓ | Go-live date confirmed |  |

PHASE 6 — CONFIGURATION SETUP IN PRODUCTION ENVIRONMENT

Replicate all UAT configurations in the production environment. Validate each item post-deployment.

6.1 Service Items & Agent Setup

| Status | Task / Configuration Item | Notes / Details |
| --- | --- | --- |
| ✓ | Service items created and published in Production |  |
| N/A | New agent accounts created in Production |  |
| N/A | New agent groups created in Production |  |
| N/A | Group mailbox registered in Production |  |
| N/A | Email forwarding rules confirmed active in Production |  |

6.2 Workflow Automators & Custom Objects

| Status | Task / Configuration Item | Notes / Details |
| --- | --- | --- |
| N/A | New workflow automator created in Production |  |
| ✓ | Workflow automator updated — Ticket routing to agent group & finance unit |  |
| ✓ | Workflow automator updated — Service item category assignment |  |
| ✓ | Workflow automator updated — Business area code assignment |  |
| N/A | New custom objects created in Production |  |
| ✓ | Custom objects updated — Service item assignment mapping |  |
| N/A | New SLA policy created in Production | Using default SLA policy |
| N/A | Knowledge base articles created in Production |  |

6.3 Production Testing

| Status | Task / Configuration Item | Notes / Details |
| --- | --- | --- |
| ✓ | Admin testing — Requested item routing verified in Production |  |
| ✓ | Admin testing — Agent group assignment verified in Production |  |
| ✓ | Admin testing — Category assignment verified in Production |  |
| ✓ | Admin testing — Finance unit assignment verified in Production |  |
| ✓ | Admin testing — Business area code assignment verified in Production |  |
| ✓ | Admin testing — Due date/SLA assignment verified in Production |  |
| N/A | Admin testing — Email forwarding verified in Production |  |

PHASE 7 — POST-DEPLOYMENT MONITORING & DOCUMENTATION

| Status | Task / Configuration Item | Notes / Details |
| --- | --- | --- |
| ✓ | System activities monitored post go-live |  |
| ✓ | Post-go-live concerns attended to and resolved |  |
| ✓ | Email communications saved to document management system |  |
| ✓ | Service items mapping file updated |  |
| ○ | High-level flowchart created | Pending |
| ○ | Process documentation file updated | Pending |
| ○ | Detailed flowchart created | Pending |
| ○ | Process narrative written | Pending |
| ✓ | Monthly platform report updated |  |

LEGEND

| Status | Task / Configuration Item | Notes / Details |
| --- | --- | --- |
| ✓ | Completed — Task has been completed and verified |  |
| ○ | Pending — Task is in progress or scheduled |  |
| N/A | Not Applicable — Task not required for this deployment |  |